Project Diary
In short:
Studying the fairness of information diffusion using influencer selection algorithms in social networks when simulated under complex contagion

Week 1:

TODO:

- Problem statement – DONE
- Supervisor agreement – DONE
- Python refresher – DONE
- Familiarize with:
  - Networkx – DONE
  - Jupyter notebooks - DONE
- Understand the 4 heuristics (we might drop k-core)
  - Generate networks – DONEish
  - Try out one heuristic – DONE
  - Try cascade – DONE
- Finish reading paper
- Read up on complex contagion (Atlas ch 21) - DONE
- Find the networks you want to work with (2-3)
  - https://icon.colorado.edu/networks
- Get the code up and running
  - Remember to start a repo
- Different ways of simulating, we’ll probably use the threshold model

Week 2:
Meeting notes:
* expand threshold
get a real network
And start experimenting

Add activation count and time to threshold model

Threshold might need to be specific to each network

Don’t go over 10k node or below 1k
Grab some social networks from ikon

Acquaintance method?

TODO:
- Find the networks you want to work with (2-3)
  - https://icon.colorado.edu/networks
  - 1-10k nodes
- Write script to import networks
- Import the other heuristics
- Try out the threshold model on the networks
  - Threshold and size of seed set might need adjusting
  - Try starting around 4 and 5%
- Try randomizing k
  - Binomial distribution?
- Start simulating en-masse

https://snap.stanford.edu/data/ego-Facebook.html